### Submitted By: Frank Holthouse, Leyden High Schools District 212

### Strategy Name: Group Task Communication

Purpose/Objectives: This is lesson that reflects industry practices in regards to manufacturing. Students will learn to communicate as a collaborative team, as they complete manufacturing project using Google Docs. Objectives: Technical Skills Planning Time Management Written Communications Interpersonal Skills

Materials Needed: Computer, Internet access, Various raw materials, Various Cutting Tools

Process: If possible begin with a fieldtrip or a presentor from a manufacturing plant. This should be used to engage and show students the relevance of this project. Have students sign up for a Google account. Break up students into groups of four. Have students choose a National Institute of Metalworking Skills (NIMS) or Tooling and Manufacturing Association (TMA) project. Assign each group a ship date for 10 parts that pass final inspection. Group Process - Material Preparation - Type, Overall Size (leave at least .050” extra on all sides to machine) - Due Date: - Blueprint Analyses - What are the Tolerances? - What is the micro inch finish? - To what size should you break all edges? - Are there any parts or symbols of the blueprint that are confusing? - Due Date: - Process plan development - List in order what Machine, Tool, Feed Speed, location and depth for each feature. - See Example - Due Date: - Tooling Preparation - Gather and inspect all tools for the job - Due Date: - Begin Manufacturing - Using the process plan and tools manufacture your first part - Due Date: - First Article of inspection - Inspect 100% of the part - Are there any changes that have to be made to Process? - Due Date: - Adjustment to manufacturing process - Final Inspection - Inspect 5 out of the 10 and fill out final inspection report. - Ship part to the instructor - Final Due Date: